# WPR381 Project – Event Management

## Project Members

- Riegardt Weich

- David Takudzwa

- Nkosana Mtsweni

- Christoffel Lombard

- Tristan Roets

## Role Assignment

- P1 – Team Lead / Project Coordinator : Riegardt Weich

- P2 – Backend Developer :

- P3 – Frontend Developer :

- P4 – Database Engineer :

- P5 – Security / DevOps Engineer :

## Roles And Key Responsibilities

P1 – Team Lead / Project Coordinator is accountable for planning, architecture decisions, the README, and the final submission. They keep everyone aligned and own the GitHub strategy.

P2 – Backend Developer is responsible for all Express.js work — routes, controllers, authentication middleware, the booking validation logic, and the contact enquiry endpoints.

P3 – Frontend Developer owns all five EJS pages, the CSS/Bootstrap styling, search and filter UI, and both the user and admin dashboard views.

P4 – Database Engineer designs all Mongoose schemas, defines the relationships between users, events, and bookings, and handles MongoDB Atlas setup and data seeding.

P5 – Security / DevOps Engineer is accountable for bcrypt password hashing, RBAC middleware, environment configuration (dotenv), the GitHub repo structure, and coordinates the final submission packaging.

## RACI Matrix

| Task | P1 | P2 | P3 | P4 | P5 |
| --- | --- | --- | --- | --- | --- |
| Project & Architecture |  |  |  |  |  |
| Project planning & task assignment | 🟣 A | 🟢 C | 🟢 C | 🟢 C | 🟢 C |
| MVC architecture design | 🟣 A | 🔴 R | 🟢 C | 🟢 C | 🟢 C |
| GitHub repo setup & branching strategy | 🟣 A | 🔵 I | 🔵 I | 🔵 I | 🔴 R |
| Backend Development |  |  |  |  |  |
| Express.js routing & controllers | 🔵 I | 🟠 R/A | 🟢 C | 🟢 C | 🔵 I |
| Authentication middleware (sessions/JWT) | 🔵 I | 🔴 R | 🔵 I | 🔵 I | 🟣 A |
| Ticket booking logic & capacity validation | 🟢 C | 🟠 R/A | 🔵 I | 🟢 C | 🔵 I |
| Contact/enquiry API endpoints | 🔵 I | 🟠 R/A | 🟢 C | 🟢 C | 🔵 I |
| Frontend Development |  |  |  |  |  |
| EJS templates (all 5 pages) | 🟢 C | 🟢 C | 🟠 R/A | 🔵 I | 🔵 I |
| Responsive CSS / Bootstrap styling | 🔵 I | 🔵 I | 🟠 R/A | 🔵 I | 🔵 I |
| Search & filter UI | 🔵 I | 🟢 C | 🟠 R/A | 🔵 I | 🔵 I |
| Admin & user dashboards | 🟢 C | 🟢 C | 🟠 R/A | 🔵 I | 🔵 I |
| Database Design |  |  |  |  |  |
| Mongoose schema design & validation | 🔵 I | 🟢 C | 🔵 I | 🟠 R/A | 🔵 I |
| Data relationships (users, events, bookings) | 🟢 C | 🟢 C | 🔵 I | 🟠 R/A | 🔵 I |
| MongoDB Atlas setup & seeding | 🟢 C | 🟢 C | 🔵 I | 🔴 R | 🟣 A |
| Security & Delivery |  |  |  |  |  |
| Password hashing (bcrypt) & RBAC middleware | 🔵 I | 🔴 R | 🔵 I | 🔵 I | 🟣 A |
| dotenv & environment configuration | 🔵 I | 🟢 C | 🔵 I | 🔵 I | 🟠 R/A |
| README documentation | 🟠 R/A | 🟢 C | 🟢 C | 🟢 C | 🟢 C |
| Final ZIP submission & presentation prep | 🟣 A | 🔵 I | 🔵 I | 🔵 I | 🔴 R |

Colour key: 🔴 R = Responsible · 🟣 A = Accountable · 🟢 C = Consulted · 🔵 I = Informed · 🟠 R/A = Responsible & Accountable